SowEasy

Project Scope

FactoryJet Technologies  |  17 June 2026

## 1. WooCommerce E-commerce Setup

- Configure WooCommerce on the existing soweasy.com WordPress installation

- Set up all 155 products with correct attributes, categories, pricing, and images

- B2B pricing per account — three pricing tiers based on account type

- Pricing visible only to logged-in trade accounts

## 2. Trade Account Migration

- Migrate all 850 existing trade accounts

- Each account retains existing login credentials

- Each account mapped to the correct pricing tier in Odoo

## 3. Odoo Integration (WooCommerce to Odoo v17 / Odoo.sh)

- Install and configure a WooCommerce-Odoo connector plugin

- We will use the connector already purchased by your team

- If none has been purchased, we will select and install the most suitable plugin

- New orders placed on WooCommerce automatically create Sales Orders in Odoo

- Inventory levels sync from Odoo to WooCommerce in real time

- Order status updates (dispatch, tracking numbers) push back from Odoo to WooCommerce and are visible to customers

- Customer records sync between both systems

## 4. Product Visualiser and Artwork Upload

- Customers upload full artwork and see a realistic image of it applied to the product before ordering

- Flat artwork file upload: customers submit a print-ready file online using SowEasy's template (replaces current email process)

- Both flows connect directly to the WooCommerce checkout

- Visualiser tool to be confirmed before setup — we will share a demo link for your team to approve before we proceed

## 5. Quote Builder

- Trade customers can build and save quotes with reference numbers from within their account

- Distributor markup calculator: set a sell price from SowEasy's trade price

## 6. Digital Proof and Artwork Sign-Off

- Customers review and approve a digital proof online before production starts

- Sign-off is recorded in the customer account and visible to the SowEasy team

## 7. Lead Time Selection

- Standard, Express, and Super Express options selectable at checkout

- Options shown based on product type and order

## 8. Loyalty Scheme

- Points-based loyalty system for trade accounts

- Designed to reward online ordering in place of manual purchase orders

## 9. White-Label Distributor Portal

- One generic neutral website on a new URL, separate from soweasy.com

- No SowEasy branding on this site

- Full SowEasy product catalogue viewable

- Product visualiser included — distributor customers can upload artwork and see it on the product

- No e-commerce or checkout on this portal

- SowEasy team and distributor both receive a notification when a customer completes a visualisation or submits an enquiry

## 10. Marketing Hub

- Extend the existing Marketing Hub with downloadable product assets and campaign files per product

- Accessible to trade accounts from within their account dashboard

## 11. WordPress Plugin Review and Security

- Remove duplicate and conflicting plugins from the current installation

- Activate a security plugin (currently no security plugin is active)

- Review and confirm caching configuration

## Out of Scope

- seedsticks.co.uk (retail website) — separate project, separate quote

- BuddyBurst — separate project, separate quote

- AI-powered purchase order email processing

- Per-distributor branded portals with individual URLs and branding — Phase 2

- Amazon or other sales channel integrations

## Pending Confirmation Before We Begin

- Which Odoo connector your team has already purchased, if any

- WordPress admin access to soweasy.com

- Product visualiser: whether you need interactive 3D or photorealistic static render — we will send a demo link for this

## Payment Terms

- 50% on project start

- 50% on delivery

Questions or changes to this scope? Contact Bhavesh at bhavesh@factoryjet.com